Demonstration of Proposed Features

| Date | 4 JULY 2026 |
| --- | --- |
| Team ID | XXXXXX |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 1 Mark |

Demonstration of Proposed Features:

This document captures all the features that were proposed during the project planning phase and tracks whether each feature was successfully implemented and demonstrated. It serves as evidence of the team's ability to deliver on the proposed solution.

| S.No | Feature Name | Description | Status | Demonstrated | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Dataset Loading | Load applicant and credit datasets | Implemented | Yes | Working Successfully |
| 2 | Data Preprocessing | Clean missing values and encode categorical features | Implemented | Yes | Completed |
| 3 | Model Training | Train ML models (Logistic Regression, Decision Tree, Random Forest, XGBoost) | Implemented | Yes | Accuracy compared |
| 4 | Credit Card Prediction | Predict approval or rejection | Implemented | Yes | Real-time prediction |
| 5 | Flask Web Interface | User-friendly interface for prediction | Implemented | Yes | Responsive design |
| 6 | Prediction Result | Display approval/rejection result | Implemented | Yes | Successfully tested |

Feature Implementation Summary:

| Total Features Proposed | 6 |
| --- | --- |
| Total Features Implemented | 6 |
| Total Features Demonstrated | 6 |
| Overall Implementation Rate (%) | 100% |